# Product Requirements Document (PRD)

Fraud Detection & Prevention Platform for Telecom & MSP

Version 1.2 [Opus: Updated]

| Date | December 2025 |
| --- | --- |
| Author | [Your Name] |
| Project Type | Capstone / Portfolio Project |
| Target Audience | Hiring managers, product/technical leaders at telcos, MSPs, and tech companies |

# Executive Summary

This PRD outlines the development of a fraud analytics and detection prototype for the Telecom and Managed Service Provider (MSP) domains. The prototype is a portfolio project designed to demonstrate end-to-end product and technical execution, combining problem framing, solution design, clean engineering, observability, and governance thinking—all critical capabilities for product management and technical leadership roles.

Phase 1 (8–10 weeks) will deliver a working system detecting two priority fraud types: MSP contract/invoice anomalies and identity/account-based fraud, with a clear architectural foundation for scaling to Phase 2 (call-based fraud) and Phase 3 (cross-industry collaboration).

# 1. Project Overview

## 1.1 What We Are Building

An end-to-end fraud detection and analytics system that:

- Ingests diverse data batches [Gemini: Refined terminology] mimicking real operational contexts: MSP invoice/contract records, subscriber account activity, identity/credential events, and billing anomalies.

- Detects fraud patterns and anomalies using rule-based and simple ML approaches, producing risk scores with clear explanations for human analysts.

- Provides analyst workflows with dashboards, alerts, case management, and KPI tracking to show how fraud operations teams would adopt and use this system.

- Emphasizes operational realism: batch/micro-batch processing, practical governance, compliance awareness, and clear documentation of limitations.

[Gemini: Added Visual Placeholder]

System Architecture Diagram: (Placeholder: Synthetic Data Generators → Ingest API → Detection Engine → PostgreSQL DB → FastAPI → React UI)

## 1.2 Why This Project Matters

For Hiring Managers & Technical Leaders:

This project demonstrates:

- Problem-space expertise: Understanding of telecom/MSP fraud types, business impact, regulatory context, and cross-stakeholder dynamics.

- Product thinking: Clear personas, use cases, success metrics, documented constraints, and awareness of trade-offs.

- Technical execution: Clean, typed, well-tested code; observability; secure by design; reproducible deployments.

- Portfolio-grade delivery: A public GitHub repo, working prototype, >80% test coverage, clear architecture, and evidence of iterative refinement.

For the Fraud/Risk Community:

This project provides a reusable template and reference implementation for fraud detection in telco/MSP contexts.

## 1.3 Users & Personas

Primary Users (Operational):

- Fraud Analyst (Telco/MSP) – Reviews alerts, investigates cases, provides disposition.

- Operations/Network Engineer – Monitors CDR data, billing anomalies, and contract fulfillment.

- Fraud Manager/Risk Officer – Sets policies, tunes thresholds, reviews KPIs.

Your Actual Audience:

Hiring managers, product leads, and senior engineers at Google, Apple, high-growth fintech/telco startups evaluating your product sense, technical depth, and execution discipline.

# 2. Business Context & Problem Statement

## 2.1 Industry Landscape

Telecom and MSP fraud is a multi-billion-dollar problem globally. Fraud takes many forms:

Telecom Fraud Types (per LexisNexis):

- Subscription Fraud: Criminals use stolen identities to apply for services.

- First-Party Fraud: Genuine account holder intentionally defaults or files chargebacks.

- Synthetic Identity Fraud: Combination of real + fabricated data to open fake accounts.

- Account Takeover (ATO): Fraudsters gain control of genuine accounts via compromised credentials.

- Credential Testing: Attackers test stolen credentials against accounts.

- Bot Attacks: Automated attacks on login/signup; bot attacks rose 597% globally (2022).

MSP-Specific Fraud:

- Invoice/Contract Anomalies: Duplicate invoices, overlapping service periods, inflated labor rates, ghost projects.

- Labor Time Fraud: Overbilling for services not rendered.

- Subscription Abuse: Free trial abuse, rapid account cycling, unauthorized resale.

## 2.2 Current State & Gaps

Today, most telcos and MSPs:

- Rely on manual review and legacy rule engines (often inflexible, hard to update).

- Lack real-time behavioral context and cross-source correlation.

- Struggle to balance fraud prevention with customer experience.

- Face growing regulatory pressure for proactive fraud detection.

## 2.3 Our Approach: Phase-Based Evolution

Phase 1 (Capstone MVP): Build a polished prototype proving fraud detection for 2 priority types.

Phase 2 (Roadmap): Add ML depth, more fraud types, richer UX.

Phase 3 (Vision): Enable cross-industry fraud intelligence sharing.

# 3. Core Requirements (Prioritized)

## 3.1 Must-Have (Phase 1 MVP)

### 3.1.1 Synthetic Data & Scenarios

MSP Contract/Invoice Dataset:

- Schema: Contract ID, MSP ID, Service Type, Quantity, Unit Cost, Invoice Date, Paid Date, Time Entry Records.

- Fraud scenarios: Duplicate invoices, overlapping periods, rate anomalies, ghost projects.

- Target scale: 50k–100k invoice records, 5–10% flagged as anomalous.

Identity/Account-Based Dataset:

- Schema: Subscriber ID, Account Creation Date, Device ID, IP Address, Login Events, Payment Methods.

- Fraud scenarios: Credential testing, ATO, synthetic identity, SIM swap indicators (Phase 2).

- Target scale: 100k–200k subscriber records with 5–8% flagged anomalies.

### 3.1.2 Detection Engine

Rule-Based Anomaly Detection:

- MSP Fraud Rules: Duplicate invoice, overlapping time-entry, rate anomaly, ghost project detection.

- Identity Fraud Rules: Credential testing pattern, device/IP change, rapid credential change, payment method churn.

- [Gemini] Configuration Management: Fraud thresholds must not be hardcoded. Extract all magic numbers to config.yaml or .env file.

Risk Scoring & Explanation:

- Composite risk score per entity (0–100 scale).

- Explainability: List contributing factors with weights.

- Severity tiers: Green (<30), Yellow (30–70), Red (>70).

### 3.1.3 API & Backend Services

- Data Ingestion API: POST /api/v1/ingest/contracts & POST /api/v1/ingest/accounts with idempotent processing.

- Alert API: GET /api/v1/alerts with filters.

- [Gemini] Pagination Support: Must support server-side pagination (limit/offset) to handle >10k alerts.

- Risk Score API: GET /api/v1/risk-score/{entity_type}/{entity_id}. Response time: p95 <300 ms.

### 3.1.4 Analyst Dashboard (Web UI)

- Alert List View: Table of recent alerts: timestamp, fraud type, entity, risk score, status.

- [Gemini] Pagination UI: Implementation of Next/Previous or infinite scroll backed by paginated API.

- Alert Detail View: Risk score breakdown, entity profile, related alerts, timeline view.

- Trend Dashboard: Charts: alerts per day, distribution by risk tier, analyst throughput.

### 3.1.5 Alerting & Workflow

- Alert Queue: Simple database table: alert ID, entity details, risk score, status, disposition, notes.

- [Gemini] The Data Flywheel: Capture analyst disposition (True Positive vs. False Positive) for future ML model retraining.

### 3.1.6 Engineering Excellence

- Test Coverage: 80% coverage for backend logic.

- Code Quality: Type hints, Docstrings, Linting (isort, black, flake8). No TODOs in core logic.

- GitHub Repository: Public repo with clear structure, CI/CD pipeline, ADRs, and README.

### 3.1.7 Deployment & Observability

- Containerization: Docker images, docker-compose.yml, deployment to Railway.io.

- Observability: Structured logging, Metrics (Prometheus format), Health checks.

## 3.2 Should-Have (Phase 2)

- Enhanced ML/Analytics (Unsupervised anomaly detection, Feature store).

- Multi-Channel Coverage (Call/SMS event data).

- Richer UX & Configuration (Configurable rules via UI).

## 3.3 Nice-to-Have (Phase 3)

- Cross-Industry Collaboration & "Fraud Signal API".

- Advanced Analytics & Modeling (Graph-based detection, Explainable AI).

# 4. Non-Functional Requirements

## 4.1 Performance

- Data Processing: Ingest 100k synthetic records in <60 seconds. Rule engine latency: <1 second per batch.

- API Response Times: GET /alerts: p95 <500 ms. GET /risk-score: p95 <300 ms.

- [Gemini] Pagination: Response time must remain <500ms even as record count grows to 1M+.

## 4.2 Reliability & Error Handling

- Graceful Degradation, Data Consistency (ACID), Idempotency.

## 4.3 Code Quality

- Type Hints, Docstrings, Test Coverage >80%, Linting.

- [Gemini] Configuration: All business logic thresholds extracted to config files, not hardcoded.

## 4.4 Security & Compliance

- No real PII (Synthetic only), Basic Auth, Compliance Narrative (GDPR/PSD3 awareness).

# 5. Technical Stack

- Backend: Python/FastAPI

- Database: PostgreSQL

- Frontend: React

- Containerization: Docker

- Deployment: Railway.io

# 6. Data Model & Synthetic Scenarios

## 6.1 MSP Fraud: Contract/Invoice Schema

Standard schemas for MSPs, Contractors, Contracts, Invoices, TimeEntries.

## 6.2 Identity Fraud: Account Schema

Standard schemas for Subscribers, Accounts, Devices, LoginEvents, PaymentMethods.

## 6.3 Alerting & Feedback Schema [Gemini]

[Gemini: Rationale]: This schema captures Ground Truth for Phase 2 model retraining.

- Alerts Table: alert_id (PK), entity_type, entity_id, risk_score, risk_tier, created_at, status

- CaseDisposition Table: case_id (PK), alert_id (FK), analyst_id, disposition, reason_code, notes, timestamp

# 7. Demo Scenarios & Walkthrough [Opus]

[Opus: Added] This section defines how the project will be showcased to hiring managers.

## 7.1 Primary Demo Scenario: MSP Invoice Fraud

The 5-Minute Story:

- Setup (30 sec): Show the dashboard with recent alerts. "We've ingested 75,000 MSP invoice records. The system has flagged 847 anomalies."

- Detection (90 sec): Click into a high-risk alert (duplicate invoice). Walk through risk score breakdown. Highlight explainability.

- Workflow (60 sec): Demonstrate disposition flow: mark as True Positive, add notes, close case. Show ground truth capture.

- Analytics (60 sec): Switch to trend dashboard. Show alerts over time, distribution by risk tier.

- Architecture (60 sec): Quick tour of GitHub repo: folder structure, test coverage badge, CI/CD pipeline, ADRs.

## 7.2 Secondary Demo Scenario: Account Takeover

For technical deep-dives (if time permits):

- Show credential testing attack pattern: 47 failed logins from 12 IPs → sudden success → immediate device change.

- Demonstrate entity timeline view with login events, credential changes, payment method additions.

- Discuss how rule configuration (config.yaml) allows threshold tuning without code changes.

## 7.3 Interview Talking Points

Key narratives to emphasize during discussions:

- Trade-off decisions: "I chose batch processing over real-time for Phase 1 because [reasoning]. Here's how the architecture supports future real-time needs."

- Scope management: "I explicitly deferred ML-based detection to Phase 2. The rule-based system gives us interpretable baselines."

- Production readiness: "The observability setup would translate directly to production. Here's what I'd add for true prod deployment."

- Domain expertise: "I researched real fraud patterns from LexisNexis and GSMA reports. The synthetic data reflects actual attack vectors."

# 8. Success Criteria & KPIs [Opus: Sharpened]

[Opus: Updated] Success metrics made specific and demonstrable for portfolio evaluation.

## 8.1 Detection Accuracy (Demonstrable Targets)

| Metric | Target |
| --- | --- |
| Fraud detection rate (recall) | ≥90% of injected fraud scenarios detected |
| False positive rate | <15% on test dataset |
| High-risk alert accuracy | Risk >70 alerts are true positives ≥80% of time |

## 8.2 Technical KPIs

| Metric | Target |
| --- | --- |
| Test coverage | >80% for backend logic |
| API response time (p95) | <500ms alerts, <300ms risk score |
| Data ingestion throughput | 100k records in <60 seconds |
| Demo walkthrough time | Complete end-to-end in <5 minutes |

# 9. Technical Constraints & Edge Cases

## 9.1 Handled in Phase 1

- [Gemini] Large Result Sets: Handled via API pagination; UI does not crash on high alert volume.

- Missing fields, duplicate events, clock skew.

- DB failures, malformed JSON, type safety, test isolation.

## 9.2 Explicitly Out of Scope (Phase 1)

- Real-time/streaming detection (deferred to Phase 2).

- ML model training and deployment.

- Multi-tenant architecture.

- Production-grade security (OAuth, RBAC, encryption at rest).

# 10. What This Project Doesn't Prove [Opus]

[Opus: Added] Being explicit about limitations builds credibility.

## 10.1 Scale & Production Readiness

- Synthetic data only: The system processes synthetic data designed to include known fraud patterns. Real-world fraud is messier and adversarially adaptive.

- Not production scale: 100k records is orders of magnitude smaller than production telco systems handling millions of events daily.

- Single-user prototype: No multi-tenant isolation, RBAC, or enterprise SSO integration.

## 10.2 ML Sophistication

- Rule-based detection only: Phase 1 uses deterministic rules and statistical thresholds. True ML models are deferred.

- No model training pipeline: The ground truth schema enables future ML, but no model training/serving infrastructure exists.

## 10.3 What It Does Prove

Despite these limitations, the project demonstrates:

- End-to-end system thinking and architecture design.

- Clean code, testing discipline, and observability practices.

- Product thinking: clear personas, prioritized requirements, documented trade-offs.

- Domain expertise and awareness of real-world fraud patterns.

# 11. Risk Mitigation [Opus: Updated]

[Opus: Updated] Project-specific risks and mitigations for a capstone portfolio project.

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Scope creep | Project extends beyond 8-10 weeks | Strict phase boundaries; defer ML to Phase 2 |
| ML complexity trap | Spending too much time on model tuning | Phase 1 is rule-based only |
| Frontend underestimation | React UI takes longer than expected | Use component library; prioritize function |
| Demo-ready deadline | System not presentable when interviews begin | Weekly milestones; always-deployable from Week 3 |
| Data generation bias | Synthetic data too easy to detect | Separate generation and detection code; add noise |

# 12. Governance, Compliance & Documentation

- Compliance Narrative: Documentation of GDPR and PSD3 awareness (synthetic data only).

- Architecture Decision Records (ADRs): Document key decisions (e.g., batch vs. streaming, rule-based vs. ML).

- README: Clear setup instructions, architecture overview, known limitations.

# 13. Development Phases & Timeline

8–10 week plan with weekly milestones. Always-deployable state from Week 3.

# Document Version History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | Dec 2025 | [Your Name] | Initial PRD; Phase 1 scope. |
| 1.1 | Dec 2025 | [Your Name] | [Gemini] Feedback Loop, Pagination, Configuration, Architecture placeholder. |
| 1.2 | Dec 2025 | [Your Name] | [Opus] Demo Scenarios (Sec 7), Sharpened Success Criteria (Sec 8), "What This Doesn't Prove" (Sec 10), Risk Mitigation (Sec 11). |